ENTERPRISE LOGISTICS DATA PLATFORM

# Sprint 3 — Data Reconciliation Report

UC7 | Evidence-based working report

# 1. Objective and Scope

This report records row-count and referential-integrity validation performed for ELDP Staging and Gold, using PostgreSQL results shared during Sprint 3. Silver counts are included as previously recorded Sprint 2 baselines and have not been freshly re-queried in this validation session. This distinction is preserved to avoid claiming checks that have not been evidenced.

# 2. Staging Load Reconciliation

| Staging table | Observed rows | Evidence / result |
| --- | --- | --- |
| staging.customer_feedback | 1,000 | Observed in PostgreSQL screenshot |
| staging.fleet_management | 1,000 | Observed in PostgreSQL screenshot |
| staging.gps_tracking | 2,538 | Observed in PostgreSQL screenshot |
| staging.inventory_movements | 1,400 | Observed in PostgreSQL screenshot |
| staging.iot_sensor_data | 2,200 | Observed in PostgreSQL screenshot |
| staging.oms_orders | 1,218 | Observed in PostgreSQL screenshot |
| staging.shipment_tracking | 2,000 | Observed in PostgreSQL screenshot |
| staging.tms_shipments | 1,515 | Observed in PostgreSQL screenshot |
| staging.vendor_portal | 1,100 | Observed in PostgreSQL screenshot |
| staging.wms_inventory | 1,300 | Observed in PostgreSQL screenshot |
| TOTAL | 15,271 | All 10 expected tables present; observed counts sum to 15,271 |

Interpretation: the master transformation was reported as executed, all ten staging tables were present, and observed row counts matched the recorded baseline. This confirms table presence and counts, not every field value or safe repeat-run behavior.

# 3. Silver Layer — Previously Recorded Baseline

| Silver table | Previously recorded rows | Cleaning / exception note |
| --- | --- | --- |
| silver.customer_feedback | 980 | Invalid ratings removed during cleaning. |
| silver.fleet_management | 982 | 18 negative-fuel records removed. |
| silver.gps_tracking | 2,436 | Duplicate ping IDs and invalid latitude records removed. |
| silver.inventory_movements | 1,400 | 66 missing warehouse references preserved. |
| silver.iot_sensor_data | 2,200 | 62 missing humidity values preserved; no unapproved temperature threshold applied. |
| silver.oms_orders | 1,200 | 18 exact duplicate records removed. |
| silver.shipment_tracking | 2,000 | Optional missing values preserved. |
| silver.tms_shipments | 1,467 | Duplicate/negative-distance filtering recorded; in-transit missing delivery dates retained. |
| silver.vendor_portal | 1,100 | Missing acknowledged dates preserved. |
| silver.wms_inventory | 1,291 | Negative quantity records removed; missing bin standardized to UNKNOWN. |

Status: historical Sprint 2 baseline only; Silver counts were not freshly queried in this validation session.

# 4. Gold Layer — Observed Row Counts

| Gold table | Observed rows | Result |
| --- | --- | --- |
| gold.dim_customer | 600 | Matches recorded baseline |
| gold.dim_product | 150 | Matches recorded baseline |
| gold.dim_supplier | 45 | Matches recorded baseline |
| gold.dim_vehicle | 60 | Matches recorded baseline |
| gold.dim_warehouse | 15 | Matches recorded baseline |
| gold.fact_customer_feedback | 980 | Matches recorded baseline |
| gold.fact_fleet_event | 982 | Matches recorded baseline |
| gold.fact_gps_tracking | 2,436 | Matches recorded baseline |
| gold.fact_inventory_movement | 1,400 | Matches recorded baseline |
| gold.fact_inventory_snapshot | 1,291 | Matches recorded baseline |
| gold.fact_order | 1,200 | Matches recorded baseline |
| gold.fact_purchase_order | 1,100 | Matches recorded baseline |
| gold.fact_sensor_reading | 2,200 | Matches recorded baseline |
| gold.fact_shipment | 1,467 | Matches recorded baseline |
| gold.fact_shipment_tracking | 2,000 | Matches recorded baseline |

The Gold query returned all 15 expected tables, with row counts matching previously recorded baselines.

# 5. Referential Integrity — Checks Executed

| Relationship | Rows checked | Missing keys | Unmatched keys | Result |
| --- | --- | --- | --- | --- |
| fact_shipment → dim_customer | 1,467 | 0 | 0 | Pass for tested relationship |
| fact_shipment → dim_vehicle | 1,467 | 0 | 0 | Pass for tested relationship |
| fact_shipment → dim_warehouse | 1,467 | 0 | 0 | Pass for tested relationship |
| fact_order → dim_customer | 1,200 | 0 | 0 | Pass for tested relationship |
| fact_order → dim_product | 1,200 | 0 | 0 | Pass for tested relationship |
| fact_inventory_snapshot → dim_warehouse | 1,291 | 0 | 0 | Pass for tested relationship |
| fact_inventory_snapshot → dim_product | 1,291 | 0 | 0 | Pass for tested relationship |
| fact_inventory_movement → dim_product | 1,400 | 0 | 0 | Pass for tested relationship |
| fact_purchase_order → dim_supplier | 1,100 | 0 | 0 | Pass for tested relationship |
| fact_purchase_order → dim_product | 1,100 | 0 | 0 | Pass for tested relationship |

The ten tested fact-to-dimension relationships returned zero missing and zero unmatched keys. This result applies only to the listed relationships; other fact relationships remain to be checked.

# 6. Known Exception: Inventory Movement Warehouse Reference

| Measure | Observed value |
| --- | --- |
| Total rows in gold.fact_inventory_movement | 1,400 |
| Rows where warehouse_key IS NULL | 66 |
| Rows with non-NULL warehouse_key | 1,334 |
| Accounted for | 1,334 + 66 = 1,400 |

Disposition: retain the 66 records as a documented exception until the missing/unmatched warehouse identifiers are resolved by the data owner. Do not fabricate warehouse keys. The warehouse_key column was reported as double precision, unlike the bigint warehouse_key in other fact tables; investigate this inconsistency before any schema change.

# 7. Current Assessment

| Area | Assessment | Caveat |
| --- | --- | --- |
| Staging table presence and counts | Verified from supplied PostgreSQL screenshots | No field-level comparison or rerun/idempotency proof. |
| Gold table row counts | Verified from supplied PostgreSQL screenshot | Counts match recorded baselines. |
| Ten selected referential-integrity relationships | Pass | Other fact relationships remain to be checked. |
| Inventory movement warehouse references | Known exception | 66 NULL warehouse keys; business resolution pending. |
| Silver row counts | Historical baseline | Not freshly queried in this evidence capture. |
| Source-to-target measure reconciliation | Pending | Requires source/target key and agreed measure comparisons. |
| Vendor portal grain | Pending confirmation | Confirm each record represents one purchase order. |

# 8. Recommended Follow-up

Re-query Silver counts and compare them with Staging using documented cleansing rules.

Check unique business IDs and duplicates for every Gold fact table.

Validate remaining fact relationships where surrogate keys are present and required.

Confirm vendor_portal grain before finalizing the name and meaning of fact_purchase_order.

Investigate the warehouse_key type in fact_inventory_movement and change it only after confirming load logic and constraints.

Save SQL scripts and execution evidence in the project repository.

Mark pending checks honestly in the final project report.

# 9. Overall Conclusion

Observed Staging and Gold row counts match the project's recorded baselines. All ten tested Gold fact-to-dimension relationships have zero missing or unmatched keys. One known exception remains: 66 inventory movement rows have NULL warehouse keys. Reconciliation is partially verified; fresh Silver checks, remaining integrity checks, and source-to-target measure comparisons are required before declaring it fully complete.