ENTERPRISE LOGISTICS DATA PLATFORM

# Sprint 3 — Data Lineage Document

UC7 | Data Governance, Lineage & Analytics | Working Draft

# 1. Purpose

This document describes the intended lineage of data in the Enterprise Logistics Data Platform (ELDP), from operational source files and ERP master data through staging/raw, Silver cleansing, Gold dimensions and facts, validation, and reporting. It is a Sprint 3 working draft based on previously recorded project tables and counts. Exact source filenames, column-level mappings, Pentaho transformation filenames, and execution logs must be verified against the repository before this document is treated as final.

# 2. End-to-End Lineage

| Stage | Input | Processing | Output | Evidence / status |
| --- | --- | --- | --- | --- |
| 1. Source | Operational datasets (TMS, OMS, WMS, GPS, IoT, fleet, vendor, tracking, feedback) and ERP master tables | Source discovery and ingestion configuration. | Raw source files / source tables | Exact filenames and source table names require repository verification. |
| 2. Staging / Raw | Raw source files / tables | Expected ingestion with basic schema checks, load status, and error handling. | PostgreSQL staging/raw tables | Staging schema, actual Pentaho .ktr files, and run logs not yet verified. |
| 3. Silver operational | Staging/raw operational data | Deduplication, type parsing, standardization, data-quality filtering, and documented handling of missing values. | silver.tms_shipments; silver.oms_orders; silver.wms_inventory; silver.gps_tracking; silver.iot_sensor_data; silver.fleet_management; silver.inventory_movements; silver.shipment_tracking; silver.vendor_portal; silver.customer_feedback | Previously reported cleaned row counts; exact scripts and execution evidence should be attached. |
| 4. Silver master data | ERP customer, supplier, warehouse, vehicle master data | Standardize and validate master records and business identifiers. | silver.customer_master; silver.supplier_master; silver.warehouse_master; silver.vehicle_master | Previously reported counts: 600 customers, 45 suppliers, 15 warehouses, 60 vehicles. |
| 5. Gold dimensions | Silver master tables and ERP product data | Create dimension records and surrogate keys. | gold.dim_customer; gold.dim_supplier; gold.dim_warehouse; gold.dim_vehicle; gold.dim_product | Previously reported counts: 600, 45, 15, 60, and 150 respectively. |
| 6. Gold facts | Silver operational tables | Map available business keys to dimension surrogate keys and preserve source event grain. | gold.fact_shipment; gold.fact_order; gold.fact_fleet_event; gold.fact_inventory_movement; gold.fact_sensor_reading; gold.fact_customer_feedback; gold.fact_shipment_tracking; gold.fact_gps_tracking; gold.fact_inventory_snapshot; gold.fact_purchase_order | Previously reported fact counts listed in Section 3; re-run reconciliation for current evidence. |
| 7. Validation | Silver and Gold tables | Compare counts, duplicate keys, required values, dimension key coverage, and agreed business measures. | Validation / reconciliation report | Checks are planned; current timestamped SQL outputs are still required. |
| 8. Analytics | Validated Gold facts and dimensions | Build and verify executive KPIs and report visuals. | Power BI executive dashboard | Dashboard implementation and KPI sign-off not confirmed. |

# 3. Recorded Gold Fact Targets

| Gold target | Source Silver table | Previously reported rows | Lineage note |
| --- | --- | --- | --- |
| gold.fact_shipment | silver.tms_shipments | 1,467 | Shipment-level grain; dimension keys previously validated. |
| gold.fact_order | silver.oms_orders | 1,200 | Order-level grain; customer/product key checks previously reported. |
| gold.fact_fleet_event | silver.fleet_management | 982 | Fleet event-level grain. |
| gold.fact_inventory_movement | silver.inventory_movements | 1,400 | 66 rows have missing/unmatched warehouse references; warehouse key remains NULL. |
| gold.fact_sensor_reading | silver.iot_sensor_data | 2,200 | 62 missing humidity values were retained. |
| gold.fact_customer_feedback | silver.customer_feedback | 980 | Invalid ratings were removed during cleaning. |
| gold.fact_shipment_tracking | silver.shipment_tracking | 2,000 | Tracking-scan grain; optional missing fields retained. |
| gold.fact_gps_tracking | silver.gps_tracking | 2,436 | Duplicate ping IDs and invalid latitude records removed during cleaning. |
| gold.fact_inventory_snapshot | silver.wms_inventory | 1,291 | Inventory snapshot/stock grain; confirm snapshot-date semantics. |
| gold.fact_purchase_order | silver.vendor_portal | 1,100 | Confirm source grain is purchase order vs vendor event. |

# 4. Key Transformation and Exception Lineage

| Dataset | Recorded transformation / exception | Lineage implication |
| --- | --- | --- |
| TMS shipments | 1,515 to 1,467 rows; duplicate/negative-distance filtering reported; missing actual delivery date retained for in-transit shipments. | Document exclusions and ensure missing delivery dates are not automatically treated as failed deliveries. |
| OMS orders | 1,218 to 1,200 rows; 18 exact duplicate rows removed; status and priority normalized. | Track duplicate-removal rule and normalized fields. |
| Fleet management | 1,000 to 982 rows; 18 negative-fuel records removed; event-specific NULLs preserved. | Keep operational events distinct from vehicle master data. |
| Inventory movements | 1,400 rows retained; 66 missing/unmatched warehouse references preserved. | Do not fabricate warehouse IDs; report the exception and obtain business disposition. |
| GPS tracking | 2,538 to 2,436 rows; duplicate ping IDs and invalid latitude records removed; missing speed preserved. | Document rejected records and validate coordinate ranges. |
| WMS inventory | 1,300 to 1,291 rows; negative quantity removed; missing bin location set to UNKNOWN; UOM normalized. | Keep the UNKNOWN replacement rule explicit in metadata. |
| Customer feedback | 1,000 to 980 rows; invalid ratings removed; channel and on-time flag normalized. | Confirm the approved rating domain and KPI definition. |
| IoT sensor data | 2,200 rows retained; 62 missing humidity values preserved; readings >=50 retained pending a documented threshold. | Do not claim threshold-based filtering until a business rule is approved. |
| Vendor portal | 1,100 rows retained; currency normalized; missing acknowledged_date preserved. | Clarify source grain and whether rows represent purchase orders or vendor events. |

# 5. Lineage Evidence Required to Finalize

Capture the actual source filenames and PostgreSQL staging/raw table names.

Record exact Pentaho .ktr and .kjb filenames, repository paths, and job execution outcomes.

Verify the exact source and target column names, data types, transformation expressions, and key mappings.

Run timestamped source-to-Silver and Silver-to-Gold row-count reconciliation queries.

Record rejected rows and exceptions, including the 66 inventory movement warehouse references.

Confirm business definitions for on-time delivery, fleet utilization, supplier performance, and IoT temperature thresholds.

Link each Power BI KPI to the Gold tables and SQL query used to validate it.

# 6. Current Status

| Item | Status |
| --- | --- |
| High-level end-to-end lineage | Draft prepared |
| Known Silver/Gold tables and prior row counts | Documented from project history; re-verification required |
| Exact column-level lineage | Pending repository/schema inspection |
| Pentaho transformation and job lineage | Pending confirmation of actual .ktr/.kjb files and run logs |
| Reconciliation evidence | Pending current SQL execution outputs |
| Power BI report lineage | Pending dashboard implementation and KPI validation |

Completion rule: mark a lineage item as complete only after its actual source, transformation, target, and supporting execution or validation evidence have been checked.