ENTERPRISE LOGISTICS DATA PLATFORM

# Sprint 3 — Power BI Executive Dashboard Blueprint

Design and implementation guide | KPI definitions require business confirmation

# 1. Purpose

Plan a Power BI executive dashboard using the existing ELDP PostgreSQL Gold layer. This is a blueprint, not evidence that a PBIX dashboard has already been built or connected. Use the existing Gold tables and avoid recreating transformations that were completed with Python.

# 2. Recommended Report Pages

| Page | Audience question | Suggested visuals | Candidate Gold tables |
| --- | --- | --- | --- |
| 1. Executive Overview | How is logistics performing overall? | KPI cards; shipment status breakdown; monthly shipment trend; on-time delivery trend after KPI definition is approved. | fact_shipment; dim_customer; dim_vehicle; dim_warehouse |
| 2. Shipment & Delivery | Are shipments delivered on time and where are delays occurring? | Shipment count by status; delivery duration trend; distance/freight summaries; shipment details table. | fact_shipment; fact_shipment_tracking |
| 3. Fleet Performance | How are vehicles and fleet events performing? | Fleet events by type; fuel and maintenance cost summaries; vehicle event trend; GPS speed distribution if appropriate. | fact_fleet_event; fact_gps_tracking; dim_vehicle |
| 4. Inventory Operations | What inventory movement and stock patterns are visible? | Movement quantities by type; stock by warehouse/product; inventory trend if dates and snapshot grain support it; exception count for missing warehouse keys. | fact_inventory_movement; fact_inventory_snapshot; dim_warehouse; dim_product |
| 5. Supplier & Purchasing | What are purchase-order volumes and supplier activity? | Purchase-order count by supplier; order volume/value only if reliable measure columns exist; warehouse distribution if relationship is valid. | fact_purchase_order; dim_supplier; dim_product; dim_warehouse |
| 6. Customer Feedback & Orders | What order activity and customer feedback patterns exist? | Order count/status; feedback rating distribution; feedback channel/on-time breakdown if fields exist. | fact_order; fact_customer_feedback; dim_customer |

# 3. Recommended First Version

Build a manageable first release with four pages, then add the remaining pages after confirming columns and KPI rules:

Executive Overview

Shipment & Delivery

Fleet Performance

Inventory Operations

# 4. Candidate KPIs and Definition Gates

| KPI | Candidate definition | Gate before publishing |
| --- | --- | --- |
| Total Shipments | Distinct count of shipment_id in fact_shipment. | Confirm shipment_id is populated and unique at shipment grain. |
| Delivered Shipments | Count of shipments with the agreed final delivered status. | Confirm actual status values and treatment of partial/cancelled shipments. |
| On-Time Delivery % | Delivered shipments meeting approved promised-vs-actual delivery rule ÷ eligible delivered shipments. | Confirm promised/actual timestamp fields, timezone, and eligibility rules. |
| Average Freight Cost | Average freight cost at shipment grain. | Confirm freight measure name, currency, null handling, and grain. |
| Fleet Events | Count of fleet event records. | Confirm fleet_log_id is the event business key. |
| Fuel Consumed | Sum of fuel_liters where it represents consumption and not a refuel quantity ambiguity. | Confirm meaning of fuel_liters by event_type. |
| Inventory Movement Quantity | Sum of movement quantity, segmented by movement type. | Confirm signed/unsigned quantity semantics and units of measure. |
| Stock Records | Count of inventory snapshot records, not necessarily distinct products. | Confirm snapshot grain and whether multiple snapshots exist per product/warehouse. |
| Purchase Orders | Distinct count of po_id. | Confirm vendor_portal source grain and uniqueness of po_id. |
| Customer Rating | Average valid rating with agreed handling of missing/invalid values. | Confirm rating scale and approved validity range. |

# 5. Data Model in Power BI

Connect to PostgreSQL database eldp and select only the needed Gold tables. Prefer a star-like model with dimensions filtering the relevant facts. Create relationships only where the matching surrogate keys and business meaning are verified. Avoid joining fact tables directly to one another; use shared dimensions or separate report visuals.

Recommended relationships to confirm in Model view: dim_customer to fact_shipment and fact_order; dim_vehicle to fact_shipment, fact_fleet_event, and fact_gps_tracking where keys exist; dim_warehouse to fact_shipment, fact_inventory_snapshot, and fact_purchase_order where keys exist; dim_product to order, inventory, and purchase facts; dim_supplier to fact_purchase_order. The 66 NULL warehouse keys in fact_inventory_movement should remain visible as a data-quality exception rather than being assigned fabricated dimension keys.

# 6. Implementation Steps in Power BI Desktop

Home → Get data → PostgreSQL database.

Enter the PostgreSQL server/host and database name used by ELDP; choose Import for a simple first version unless DirectQuery is specifically required.

Select the required gold.dim_* and gold.fact_* tables in Navigator, then load.

Open Model view and create/verify relationships using actual surrogate key columns. Use one-to-many relationships from dimensions to facts where valid.

Create measures only after checking actual column names and definitions. Do not assume names from this blueprint.

Build the first four pages, add slicers for relevant dates, warehouse, vehicle, customer, supplier, and product only where the relationships support them.

Validate every KPI against a separate PostgreSQL query before publishing.

Save the PBIX in the project dashboards/ folder and capture screenshots for Sprint 3 evidence.

# 7. Validation Checklist

Every visual uses a documented Gold table and field.

Counts reconcile with PostgreSQL for the same filters and grain.

Currency, units, time zone, null handling, and KPI definitions are documented.

Fact tables are not directly joined in a way that multiplies measures.

On-time delivery is not published until the business rule is approved.

Missing warehouse references are shown or documented as exceptions.

PBIX opens successfully and report filters behave as expected.

# 8. Status

| Deliverable | Status |
| --- | --- |
| Dashboard blueprint | Prepared in this document |
| Actual Power BI connection | Not yet confirmed |
| PBIX report pages and visuals | Not yet created/verified |
| KPI definitions | Candidate definitions; business confirmation required |
| PostgreSQL-to-Power BI reconciliation | Pending |

Next action: open Power BI Desktop and connect to PostgreSQL. Then inspect the Navigator table list and load the required Gold tables.